LEGAL NOTICE

Borough of North Plainfield, Somerset County, New Jersey

Sealed Proposals for North Plainfield Municipal Building Roof Rehabilitation will be received by the Borough of North Plainfield Municipal Building, 263 Somerset Street, North Plainfield, New Jersey, on July 30, 2013 August 6, 2013, 11:30 A.M. prevailing time, at which time and place they will be publicly opened and read aloud.  No Proposals will be accepted after said hour.  The contract will rehabilitate two areas of the municipal building roof totaling approximately 6200 square feet.  The contract will allow forty-five (45) calendar days for completion of the work from the notice to proceed.  Notice to proceed will be issued on or about August September 1, 2013.  Copies of the Contract Documents may be obtained between the hours of 8:00 A.M and 4:30 P.M. daily except Saturdays, Sundays, and Holidays beginning on July 2, 2013, at the Municipal  Clerk office of the Borough of North Plainfield, Municipal Building, 263 Somerset Street, North Plainfield, New Jersey 07060.

The cost for the Contract Documents is $75.00 per set and is non-refundable.  Payment for Contract Documents shall be by cash, money order, or certified check only and shall be made payable to the SUBURBAN CONSULTING ENGINEERS, INC.  Contract documents cannot be purchased through the mail.  SUBURBAN CONSULTING ENGINEERS, INC. will not be held responsible for contract documents purchased via courier service.

A pre-bid meeting will be held on Tuesday, July 16, 2013 at 9 A.M. at the Municipal Building.  It is strongly recommended that all interested bidders attend.

Proposals shall be made on the forms provided and made part of the Contract Documents, which shall be submitted intact.  A certified check or cashier's check made payable to the order of the Borough of North Plainfield, or a duly executed Bid Bond, in the amount of ten (10) percent (%) of each bid, but in no case in excess of $20,000.00 must be deposited by the Bidder together with a Surety Consent evidencing that he can obtain the required Performance Bond.

The successful Bidder shall be required to comply with requirements of N.J.S.A. 10:5-31 et seq. and N.J.A.C. 17:27, and deliver to the Borough an executed Performance Bond of a responsible indemnity company authorized to do business in the State of New Jersey.

Proposals must be placed in sealed envelopes and delivered to the “MUNICIPAL CLERK," Borough of North Plainfield in the Municipal Building, 263 Somerset Street, North Plainfield, New Jersey 07060, clearly marked “North Plainfield Municipal Building Roof Rehabilitation” with the name and address of the Bidder marked clearly on the outside of the envelope.  Bids received after the designated time and date will be returned unopened.

The Borough of North Plainfield reserves the right to reject any and all Proposals or to waive any minor informalities or irregularities in the Proposal received and to accept the Proposal which is in the best interest of the Borough.

By order of the Mayor and Borough Council, Borough of North Plainfield, Somerset County, New Jersey.